GENERATIVE AI ENGINEER AI-Driven Software Development · Student Project Checklist SE 5th Semester · LLMs · Prompt Engineering · RAG · Agents · AI App Deployment

How to use this checklist Follow each phase in sequence — this mirrors the real workflow of a Generative AI Engineer. Each checkbox represents a skill or deliverable you must complete. Tick every item before moving to the next phase. Phases 1–4 are foundational; Phases 5–10 are where the GenAI engineering happens.

| 01 | Project Concept & Problem Framing |
| --- | --- |

Define the AI Application

| ☐ | Written one-sentence problem statement targeting a real user need |
| --- | --- |

| ☐ | Identified the AI capability required — text generation, summarisation, Q&A, code gen, image gen, classification… |
| --- | --- |

| ☐ | Confirmed the problem genuinely benefits from generative AI — not just a CRUD app with AI branding |
| --- | --- |

| ☐ | Identified target users and their pain points |
| --- | --- |

| ☐ | Listed 3+ competitor or reference AI apps for inspiration |
| --- | --- |

Success Criteria

| ☐ | Defined measurable success metrics before building — BLEU, ROUGE, faithfulness, user satisfaction, latency… |
| --- | --- |

| ☐ | Defined what a bad output looks like — hallucination, toxicity, off-topic, verbose, etc. |
| --- | --- |

| ☐ | Set scope boundary — what the app will NOT do |
| --- | --- |

| 💡 | The best GenAI projects solve a specific, narrow problem extremely well. Avoid building a 'ChatGPT clone' — focus on a domain. |
| --- | --- |

| 02 | LLM & Foundation Model Selection |
| --- | --- |

Model Research

| ☐ | Explored available LLMs for the use case |
| --- | --- |

| ☐ | Compared at least 3 models on capability, cost, and context window |
| --- | --- |

| ☐ | Documented final model choice with clear justification |
| --- | --- |

| Model | Best For | Access |
| --- | --- | --- |
| GPT-4o / GPT-4.1 | Complex reasoning, multimodal, coding | OpenAI API |
| Claude Sonnet/Opus | Long context, nuanced writing, safety | Anthropic API |
| Gemini 1.5 Pro | Massive context (1M tokens), multimodal | Google AI Studio |
| Llama 3 / Mistral | Open-source, self-hosted, fine-tuning | Hugging Face / Ollama |
| Codestral / DeepSeek | Code generation, software engineering | Mistral / API |
| DALL-E 3 / Stable Diff | Image generation tasks | OpenAI / HF / Replicate |
| Whisper | Speech-to-text transcription | OpenAI API / local |
| text-embedding models | RAG, semantic search, clustering | OpenAI / Cohere / HF |

API & Access Setup

| ☐ | API key obtained and stored in .env file — NEVER hardcode API keys in source code |
| --- | --- |

| ☐ | Rate limits and pricing understood for chosen model |
| --- | --- |

| ☐ | Tested a basic API call successfully (Hello World prompt) |
| --- | --- |

| ☐ | Token counting understood — prompt tokens + completion tokens = total cost |
| --- | --- |

| ⚠️ | Never commit API keys to GitHub. Use python-dotenv or environment variables. Add .env to your .gitignore immediately. |
| --- | --- |

| 03 | Prompt Engineering |
| --- | --- |

Core Prompting Techniques — must implement at least 3

| ☐ | Zero-shot prompting — direct instruction, no examples |
| --- | --- |

| ☐ | Few-shot prompting — 2–5 examples embedded in the prompt |
| --- | --- |

| ☐ | Chain-of-Thought (CoT) — ask model to reason step-by-step before answering |
| --- | --- |

| ☐ | System prompt design — define role, tone, constraints, and output format |
| --- | --- |

| ☐ | Structured output prompting — ask for JSON / XML / markdown with a schema |
| --- | --- |

| ☐ | Role prompting — You are a senior software engineer… |
| --- | --- |

| ☐ | Negative prompting — explicitly state what NOT to do |
| --- | --- |

Advanced Techniques

| ☐ | ReAct pattern implemented — Reason + Act in agentic loops |
| --- | --- |

| ☐ | Self-consistency prompting tested — sample multiple responses, take majority |
| --- | --- |

| ☐ | Tree-of-Thought explored for complex tasks |
| --- | --- |

| ☐ | Prompt chaining implemented — output of one prompt feeds the next |
| --- | --- |

Prompt Management

| ☐ | All prompts stored in separate .txt or .yaml files — not hardcoded in Python logic |
| --- | --- |

| ☐ | Version history maintained for prompts — v1, v2… in comments or a prompts/ folder |
| --- | --- |

| ☐ | Prompt variables templated using f-strings or LangChain PromptTemplate |
| --- | --- |

| 💡 | Treat prompts like code. Version them, test them, and refactor them. A 10% change in wording can change output quality dramatically. |
| --- | --- |

| 04 | Prompt Evaluation & Testing |
| --- | --- |

Manual Evaluation

| ☐ | Created a test set of at least 20 diverse inputs |
| --- | --- |

| ☐ | Evaluated outputs manually against defined quality criteria |
| --- | --- |

| ☐ | Edge cases tested — empty input, very long input, adversarial phrasing, off-topic queries |
| --- | --- |

| ☐ | Failure modes documented — when does the model give wrong/bad output? |
| --- | --- |

Automated Evaluation

| ☐ | LLM-as-judge implemented — use GPT-4o to score outputs 1–5 on relevance, accuracy, tone |
| --- | --- |

| ☐ | ROUGE or BLEU score computed (if summarisation/translation task) |
| --- | --- |

| ☐ | Faithfulness / groundedness score computed (for RAG projects) |
| --- | --- |

| ☐ | Latency measured and logged per prompt call |
| --- | --- |

| Metric | Use When |
| --- | --- |
| ROUGE-L | Summarisation — overlap between output and reference |
| BERTScore | Semantic similarity beyond exact word match |
| Faithfulness | RAG — is the answer grounded in retrieved docs? |
| Answer Relevance | RAG — does the answer address the question? |
| LLM-as-judge | Open-ended quality — use GPT-4o to score outputs |
| Latency (ms) | All tasks — measure p50 and p95 response time |
| Token cost | All tasks — track $/1k tokens across experiments |

| ⚠️ | Do not skip evaluation. A prompt that works on 3 examples may fail on 30. Build your test set before you build your UI. |
| --- | --- |

| 05 | Retrieval-Augmented Generation (RAG) |
| --- | --- |

Data Preparation

| ☐ | Data sources identified and collected — PDFs, URLs, text files, databases, APIs |
| --- | --- |

| ☐ | Documents loaded using a document loader — LangChain, LlamaIndex, or custom |
| --- | --- |

| ☐ | Text chunking strategy decided and implemented — chunk_size and chunk_overlap tuned |
| --- | --- |

| ☐ | Metadata attached to chunks — source, page number, date, category |
| --- | --- |

Embedding & Vector Store

| ☐ | Embedding model selected — text-embedding-3-small, Cohere embed, BGE, E5… |
| --- | --- |

| ☐ | All chunks embedded and stored in a vector database |
| --- | --- |

| ☐ | Vector database chosen and configured |
| --- | --- |

| Vector DB | When to Use |
| --- | --- |
| FAISS | Local development, small datasets, no server needed |
| Chroma | Lightweight local DB, good for prototyping |
| Pinecone | Cloud-hosted, scalable, production-ready |
| Weaviate | Open-source, hybrid search (vector + BM25) |
| Qdrant | High performance, filtering, self-hostable |
| pgvector | Already using PostgreSQL — vector search as extension |

Retrieval & Generation

| ☐ | Similarity search retrieves top-k relevant chunks — k=3 to 5 is typical starting point |
| --- | --- |

| ☐ | Retrieved context injected into prompt correctly |
| --- | --- |

| ☐ | RAG pipeline tested end-to-end (query → retrieve → generate) |
| --- | --- |

| ☐ | Hallucination rate checked — answers must cite retrieved context |
| --- | --- |

Advanced RAG (choose at least one)

| ☐ | Hybrid search implemented — combine vector + BM25 keyword search |
| --- | --- |

| ☐ | Re-ranking applied to retrieved chunks — Cohere Rerank, cross-encoder |
| --- | --- |

| ☐ | HyDE implemented — Hypothetical Document Embeddings for better retrieval |
| --- | --- |

| ☐ | Query expansion / multi-query retriever used |
| --- | --- |

| 💡 | Start with naive RAG (chunk → embed → retrieve → generate), make it work, then improve retrieval quality step by step. |
| --- | --- |

| 06 | AI Agents & Tool Use |
| --- | --- |

Agent Architecture

| ☐ | Agent type identified — ReAct, Plan-and-Execute, Multi-agent, Self-reflective |
| --- | --- |

| ☐ | Agent goal and stopping condition defined |
| --- | --- |

| ☐ | Maximum iterations / token budget set — prevent infinite loops and runaway costs |
| --- | --- |

Tools / Function Calling

| ☐ | At least 2 custom tools implemented for the agent |
| --- | --- |

| ☐ | Each tool has a clear name, description, and typed input/output |
| --- | --- |

| ☐ | Tools tested independently before wiring to the agent |
| --- | --- |

| ☐ | Function calling / tool_use implemented via API or framework |
| --- | --- |

| Tool Type | Examples |
| --- | --- |
| Web search | Tavily Search, SerpAPI, DuckDuckGo |
| Code execution | Python REPL, E2B sandbox, Jupyter kernel |
| Database query | SQL tool, MongoDB query, Pandas dataframe |
| File operations | Read/write PDF, CSV, images |
| External APIs | Weather, calendar, email, GitHub, Jira |
| Calculator / math | Wolfram Alpha, sympy, custom math tool |
| Memory / knowledge | Vector store retrieval, long-term memory |

Multi-Agent Systems (advanced)

| ☐ | Roles defined for each agent — Planner, Researcher, Coder, Reviewer, Critic |
| --- | --- |

| ☐ | Agent communication protocol established — shared memory, message passing |
| --- | --- |

| ☐ | Orchestrator agent controls task delegation |
| --- | --- |

| ⚠️ | Agents can consume hundreds of API calls if not bounded. Always set max_iterations, log every tool call, and test with a cheap model first. |
| --- | --- |

| 07 | Fine-Tuning & Model Customisation |
| --- | --- |

Decision Gate — Fine-tune only if:

| ☐ | Prompt engineering alone cannot achieve required quality/style |
| --- | --- |

| ☐ | You have at least 50–500 high-quality labelled examples |
| --- | --- |

| ☐ | Task is highly domain-specific — medical, legal, proprietary format |
| --- | --- |

| ☐ | Latency or cost savings from smaller fine-tuned model justify effort |
| --- | --- |

Dataset Preparation

| ☐ | Training data in correct format — JSONL with {prompt, completion} or {messages} schema |
| --- | --- |

| ☐ | Data cleaned — no duplicates, no PII, no toxic examples |
| --- | --- |

| ☐ | Train / validation split created — 80/20 minimum |
| --- | --- |

| ☐ | Data diversity ensured — varied phrasing, edge cases covered |
| --- | --- |

Fine-Tuning Process

| ☐ | Baseline performance with base model recorded before fine-tuning |
| --- | --- |

| ☐ | Fine-tuning job launched — OpenAI fine-tune, Hugging Face Trainer, LoRA/QLoRA via PEFT |
| --- | --- |

| ☐ | Training loss monitored — stopping criteria set |
| --- | --- |

| ☐ | Fine-tuned model evaluated against baseline on held-out test set |
| --- | --- |

| ☐ | Model registered and versioned — HF Hub, MLflow, or W&B |
| --- | --- |

| 💡 | Consider LoRA / QLoRA for open-source models — you can fine-tune a 7B model on a free Colab T4 GPU with quantization. |
| --- | --- |

| 08 | AI Application Architecture & Backend |
| --- | --- |

Application Design

| ☐ | System architecture diagram created — user → frontend → backend API → LLM / vector DB |
| --- | --- |

| ☐ | Conversation memory strategy chosen — in-memory, Redis, DB-backed, ConversationBufferMemory |
| --- | --- |

| ☐ | Session management implemented for multi-turn chat |
| --- | --- |

| ☐ | Streaming responses implemented — word-by-word output via SSE or WebSocket |
| --- | --- |

Backend API

| ☐ | FastAPI or Flask backend created with clean endpoints |
| --- | --- |

| ☐ | /chat or /query endpoint handles user messages |
| --- | --- |

| ☐ | Input validation implemented — pydantic models, max token guard |
| --- | --- |

| ☐ | Async calls used where possible — asyncio, httpx for non-blocking LLM calls |
| --- | --- |

| ☐ | Environment variables loaded from .env — python-dotenv |
| --- | --- |

Framework Usage (choose at least one)

| Framework | Use Case |
| --- | --- |
| LangChain | Chains, agents, RAG pipelines, tool use, memory |
| LlamaIndex | Document ingestion, advanced RAG, query engines |
| LangGraph | Stateful multi-agent workflows with graph control |
| Haystack | Production RAG pipelines, document processing |
| Instructor | Structured JSON output from LLMs via Pydantic |
| DSPy | Programmatic prompt optimisation, self-improving chains |
| CrewAI | Role-based multi-agent teams |

Guardrails & Safety

| ☐ | Input sanitisation implemented — block prompt injection, PII detection |
| --- | --- |

| ☐ | Output moderation applied — OpenAI moderation API, Guardrails AI, NeMo |
| --- | --- |

| ☐ | Fallback response defined for failed / refused LLM calls |
| --- | --- |

| ☐ | Rate limiting implemented on API endpoints |
| --- | --- |

| 09 | Frontend, UX & AI Interaction Design |
| --- | --- |

Interface

| ☐ | UI framework chosen and set up |
| --- | --- |

| ☐ | Chat / input interface built with clear affordances |
| --- | --- |

| ☐ | Loading / streaming state shown to user — typing indicator, streaming tokens |
| --- | --- |

| ☐ | Error states handled gracefully — user-friendly messages, not raw API errors |
| --- | --- |

| ☐ | Mobile-responsive design checked |
| --- | --- |

| UI Option | Best For |
| --- | --- |
| Streamlit | Fastest to build — demos, prototypes, internal tools |
| Gradio | ML demos, model showcasing, HuggingFace Spaces |
| Next.js + Vercel AI | Production-grade chat apps with streaming |
| React + FastAPI | Full-stack custom applications |
| Chainlit | Chat interfaces with built-in LangChain support |

AI UX Principles

| ☐ | User can see confidence or sources where applicable — RAG source citations shown |
| --- | --- |

| ☐ | User can regenerate or refine responses |
| --- | --- |

| ☐ | Conversation history displayed and clearable |
| --- | --- |

| ☐ | Prompt suggestions / examples shown to new users |
| --- | --- |

| ☐ | Token / usage counter shown if cost is user-facing |
| --- | --- |

| 10 | Deployment, Monitoring & Responsible AI |
| --- | --- |

Deployment

| ☐ | App containerised with Docker — Dockerfile created and tested locally |
| --- | --- |

| ☐ | Environment variables passed via secrets, not baked into image |
| --- | --- |

| ☐ | App deployed to a cloud platform |
| --- | --- |

| ☐ | Custom domain or shareable public URL generated |
| --- | --- |

| Platform | Notes |
| --- | --- |
| Hugging Face Spaces | Free, supports Gradio & Streamlit, great for demos |
| Render | Free tier, supports Docker, auto-deploy from GitHub |
| Railway | Simple, fast deploys, free starter tier |
| Vercel | Ideal for Next.js AI apps, edge streaming support |
| Google Cloud Run | Serverless containers, scales to zero, pay-per-use |
| AWS Lambda + API GW | Serverless, cost-efficient for low-traffic apps |

Observability & Monitoring

| ☐ | LLM call logging implemented — log prompt, response, tokens, latency, cost |
| --- | --- |

| ☐ | LLMOps platform integrated for tracing |
| --- | --- |

| ☐ | Error rate and latency dashboards set up |
| --- | --- |

| ☐ | Cost per user / session tracked |
| --- | --- |

| LLMOps Tool | Purpose |
| --- | --- |
| LangSmith | LangChain tracing, prompt debugging, eval runs |
| Helicone | LLM proxy — logs all API calls with cost tracking |
| Langfuse | Open-source LLM observability, evals, prompt mgmt |
| W&B Weave | Tracing + experiment tracking for LLM apps |
| Phoenix | Arize open-source — RAG evaluation & tracing |

Responsible AI & Ethics

| ☐ | Hallucination risks documented and mitigated |
| --- | --- |

| ☐ | Bias assessment done on sample outputs |
| --- | --- |

| ☐ | Data privacy review completed — no user PII sent to external APIs without consent |
| --- | --- |

| ☐ | Content moderation strategy documented |
| --- | --- |

| ☐ | AI disclosure present in UI — user knows they are interacting with AI |
| --- | --- |

| ☐ | Limitations section written in project report |
| --- | --- |

| ⚠️ | Free-tier API keys have strict rate limits. Test your deployed app with concurrent users before submitting — it may fail under load. |
| --- | --- |

📄 Project Deliverables Checklist

GitHub Repository

| ☐ | Repository is public with a descriptive name |
| --- | --- |

| ☐ | README.md with: problem, demo link, setup instructions, architecture diagram |
| --- | --- |

| ☐ | .env.example provided with placeholder keys |
| --- | --- |

| ☐ | requirements.txt or pyproject.toml included |
| --- | --- |

| ☐ | Clean commit history — no API keys, no large data files |
| --- | --- |

Technical Report

| ☐ | Title page — student names, IDs, project title, date |
| --- | --- |

| ☐ | Abstract (150–200 words) |
| --- | --- |

| ☐ | Problem statement and motivation |
| --- | --- |

| ☐ | Architecture diagram (system design) |
| --- | --- |

| ☐ | LLM and model selection with justification |
| --- | --- |

| ☐ | Prompt engineering section with examples and iterations |
| --- | --- |

| ☐ | RAG pipeline design (if applicable) |
| --- | --- |

| ☐ | Agent design and tool descriptions (if applicable) |
| --- | --- |

| ☐ | Evaluation results with metrics and tables |
| --- | --- |

| ☐ | Responsible AI and limitations section |
| --- | --- |

| ☐ | Conclusion and future enhancements |
| --- | --- |

| ☐ | References (IEEE or APA format) |
| --- | --- |

Demo

| ☐ | Live deployed demo URL working on day of presentation |
| --- | --- |

| ☐ | 5-minute demo video recorded as backup |
| --- | --- |

| ☐ | 3 prepared demo scenarios ready to show |
| --- | --- |

📊 Grading Rubric

| Criteria | Weight |
| --- | --- |
| Problem framing & model selection justification | 10% |
| Prompt engineering quality & iteration evidence | 15% |
| RAG or Agent implementation (correctness + creativity) | 20% |
| Evaluation rigor (metrics, test set, failure analysis) | 15% |
| App quality (backend, frontend, UX, streaming) | 15% |
| Deployment — live and working | 10% |
| Responsible AI, guardrails, and limitations | 5% |
| Report & presentation clarity | 10% |
| LLMOps / monitoring (bonus) | +5% |
| Fine-tuning implemented (bonus) | +5% |

🛠️ Recommended Tech Stack

| Layer | Primary Choice | Alternative |
| --- | --- | --- |
| Language | Python 3.11+ | TypeScript / Node.js |
| LLM API | OpenAI GPT-4o | Anthropic Claude / Gemini |
| Open-source LLM | Llama 3 via Ollama | Mistral / Phi-3 |
| Orchestration | LangChain | LlamaIndex / DSPy |
| Agent framework | LangGraph | CrewAI / AutoGen |
| Vector DB | Chroma (dev) / Pinecone | Qdrant / pgvector |
| Embeddings | text-embedding-3-small | Cohere / BGE |
| Backend API | FastAPI | Flask |
| Frontend | Streamlit | Next.js + Vercel AI SDK |
| Deployment | Hugging Face Spaces | Render / Railway |
| LLMOps | LangSmith | Langfuse / Helicone |
| Notebooks | Google Colab | Jupyter + VS Code |
| Version control | Git + GitHub | — |

A Generative AI Engineer does not just call an API — they engineer the prompt, curate the context, evaluate the output, and ship something that works.